MILESTONE MEDIA & PHOTOGRAPHY

Agent Platform

Project Plan & Roadmap

Prepared for: Tyshawn Miles

Date: March 23, 2026

Version 1.0

# Executive Summary

This document outlines the project plan for building the Milestone Media & Photography Agent Platform — a full-service real estate media platform that replaces third-party tools like Rela with a custom-built, Milestone-branded solution.

The platform combines media delivery, session booking, branded property microsites, analytics, and IDX-powered property search into a single app that agents access from their phones or desktop.

## What We’re Building

Media Delivery & Storage: Upload, organize, and deliver photos, drone footage, 3D tours, and video to agents — replacing Rela entirely.

Branded Property Microsites: Auto-generated single-property websites with your 4 themes (Obsidian, Ivory, Slate, Blush), lead capture, and custom URLs.

Session Booking System: Public-facing booking page where agents select packages (Essential $249 – Luxury $1,095), pick dates, and confirm sessions.

Agent Portal (Existing App): The app you’ve already built — enhanced with real data, authentication, and live analytics.

IDX Integration: MLS property search within the platform, with your premium media layered on top of standard MLS listings.

Lead Management: Real-time lead notifications, pipeline tracking, and agent contact tools — all built in.

# Current State

## What’s Already Built

Agent portal app deployed at milestone-media-app.vercel.app

Showcase tab with real Rela property photos and gallery navigation

Multi-step booking flow with 4 packages (Essential, Signature, Zillow Ready, Luxury)

My Media tab with embedded Rela property websites

Analytics dashboard with views, leads, and shares tracking

Microsite Generator with 4 themes, lead capture forms, and notification settings

Lead inbox with pipeline tracking (New → Contacted → Scheduled → Closed)

PWA installed — app is installable on phones with Milestone logo icon

GitHub repo (milestone-maker/milestone-media-app) with Vercel auto-deploy

## What Needs to Be Built

Backend database (currently all data is hardcoded/demo)

User authentication (agent login/signup)

File storage for media uploads (photos, video, 3D tours)

Public-facing property microsites with unique URLs

Real booking system with calendar and payment processing

IDX/MLS data integration for property search

Admin dashboard for you to manage agents and listings

# Technical Architecture

## Technology Stack

| Component | Technology |
| --- | --- |
| Frontend | React + Vite (already in place) |
| Hosting | Vercel (already deployed, auto-deploys from GitHub) |
| Database | Supabase (PostgreSQL — free tier: 500MB, unlimited API calls) |
| File Storage | Supabase Storage or Cloudflare R2 (for photos, video, 3D tour files) |
| Authentication | Supabase Auth (email/password + Google login for agents) |
| Payments | Stripe (for booking payments — 2.9% + $0.30 per transaction) |
| IDX Data | SimplyRETS or IDX Broker API (requires MLS access through a licensed agent) |
| Domain | app.milestonemediaphotography.com (connect via Vercel dashboard) |

All services listed above have generous free tiers. You can build and launch the entire platform with zero infrastructure costs until you scale beyond the free limits.

# Development Phases

## Phase 1: Foundation & Authentication

Set up the backend infrastructure and get real agent login working.

| Phase 1: Foundation & Auth | Details | Week 1–2 |
| --- | --- | --- |
| Set up Supabase project | Create database, configure auth, set up storage buckets |  |
| Database schema design | Tables for agents, listings, bookings, media files, leads |  |
| Agent authentication | Email/password signup and login with session management |  |
| Connect app to real data | Replace hardcoded LISTINGS array with live database queries |  |
| Admin role for Tyshawn | Separate admin view to manage agents and listings |  |

## Phase 2: Media Delivery (Replace Rela)

The core feature — upload, organize, and deliver media to agents.

| Phase 2: Media Delivery | Details | Week 3–4 |
| --- | --- | --- |
| Media upload system | Drag-and-drop upload for photos, video, drone, floor plans |  |
| Storage & CDN | Fast delivery via Supabase Storage or Cloudflare R2 with image optimization |  |
| Per-listing media gallery | Each listing gets its own organized media collection |  |
| Download functionality | Agents can download individual files or full ZIP packages |  |
| Delivery notifications | Email/SMS alerts when new media is ready for an agent |  |

## Phase 3: Branded Property Microsites

Public-facing property websites that replace Rela’s single-property sites.

| Phase 3: Property Microsites | Details | Week 5–6 |
| --- | --- | --- |
| Public microsite routes | Each listing gets a URL like /property/2410-prosperity-dr |  |
| 4 theme options | Obsidian, Ivory, Slate, Blush — already designed, now powered by real data |  |
| Photo gallery & media embeds | Full-screen photo gallery, embedded video, 3D tour integration |  |
| Lead capture forms | In-person showing, virtual tour, and offer request forms |  |
| Real-time lead notifications | Email/SMS to agent when a lead submits through their microsite |  |
| Social sharing & SEO | Open Graph tags, Twitter cards, and search engine optimization |  |

## Phase 4: Booking System

Let agents book media sessions directly through your platform.

| Phase 4: Booking System | Details | Week 7–8 |
| --- | --- | --- |
| Public booking page | Package selection, property details, preferred date/time |  |
| Calendar integration | Sync with Google Calendar to show availability |  |
| Stripe payment processing | Secure payment collection at time of booking |  |
| Booking confirmations | Automated email confirmations to agent and you |  |
| Booking management | Admin view to see upcoming sessions, reschedule, and track status |  |

## Phase 5: IDX Integration

Add MLS property search to make this a true one-stop shop for agents.

| Phase 5: IDX Integration | Details | Week 9–10 |
| --- | --- | --- |
| IDX provider setup | Connect SimplyRETS or IDX Broker API (requires licensed agent partner) |  |
| Property search | Search by location, price, beds/baths, property type |  |
| Listing detail pages | MLS data with your premium media layered on top |  |
| Agent-branded search | Each agent gets their own branded search experience |  |
| Saved searches & alerts | Agents and clients can save searches and get new listing alerts |  |

# Microsite Feature Detail

The branded microsites are one of your most valuable differentiators. Here’s what each property website will include:

Custom URL: app.milestonemediaphotography.com/property/[address-slug]

Hero Section: Full-bleed hero image with property address, price, and key details overlay

Photo Gallery: Swipeable gallery with all professional photos, lightbox view

Video & Drone: Embedded cinematic video and aerial footage player

3D Virtual Tour: Embedded Matterport or other 3D tour provider

Floor Plan: Interactive or static floor plan display

Property Details: Beds, baths, sqft, lot size, year built, and custom highlights

Agent Card: Agent photo, name, phone, and brokerage branding

Lead Capture Form: In-person showing, virtual tour, or offer interest with validation

Theme Selection: 4 premium themes: Obsidian (dark), Ivory (light), Slate (blue), Blush (rose)

Social Sharing: One-tap share to text, email, Facebook, Instagram, LinkedIn, X

Analytics: Track views, shares, and leads per microsite

# IDX Integration Detail

IDX (Internet Data Exchange) allows you to display live MLS listing data on your platform. This transforms the app from a media tool into a complete real estate platform.

## How It Works

Partner with a licensed agent or broker who has MLS access in DFW

Sign up with an IDX API provider (SimplyRETS, IDX Broker, or Realtyna)

The API provides live listing data: photos, price, status, property details, open houses

Your app displays this data in a beautiful, Milestone-branded search experience

When an agent hires you for a listing, your premium media replaces the generic MLS photos

Buyers searching on your platform see professional media — driving more leads to your agents

## IDX Provider Comparison

| Provider | Pricing | Best For | API Quality |
| --- | --- | --- | --- |
| SimplyRETS | From $49/mo | Custom-built apps | Excellent |
| IDX Broker | From $60/mo | Plug-and-play | Good |
| Realtyna | Custom pricing | WordPress + custom | Good |

# Estimated Costs

One of the biggest advantages of building your own platform is cost control. Here’s what you can expect:

## Monthly Infrastructure Costs

| Service | Free Tier | After Growth |
| --- | --- | --- |
| Vercel (hosting) | Free (hobby plan) | $20/mo (pro) |
| Supabase (database) | Free (500MB, 50K users) | $25/mo (8GB) |
| Supabase Storage | Free (1GB) | $0.021/GB after |
| Stripe (payments) | 2.9% + $0.30/txn | Same |
| IDX API | $49–$100/mo | $49–$100/mo |
| Custom Domain | $12/year | $12/year |
| Total (at launch) | $0–$50/mo | $95–$150/mo |

Compare this to Rela’s pricing at $49–$149/month for just property websites — your platform does significantly more for a similar or lower cost, and you own it entirely.

# Revenue Potential

Beyond saving on third-party costs, this platform opens up new revenue streams:

Agent Subscriptions: Charge agents $29–$99/month for access to the platform, property search, and microsites. Even 20 agents at $49/mo = $980/month recurring.

Premium Media Packages: Your existing packages ($249–$1,095) booked directly through the platform with Stripe — no more back-and-forth emails.

Lead Generation Fees: Charge a referral fee when microsite leads convert to closed deals. Standard is 25% of the agent’s commission.

White-Label Licensing: License the platform to other real estate media companies in other markets. They get their own branded version.

Featured Listings: Charge agents a premium to feature their listings at the top of the IDX search results.

# Next Steps

Here’s what to do when you’re ready to start building:

1. Review this plan — Read through the phases and features. Note anything you want to add, change, or prioritize differently.

2. Start Phase 1 — We’ll set up Supabase, design the database, and get agent authentication working. This is the foundation everything else builds on.

3. Connect your custom domain — In Vercel dashboard → Settings → Domains, add app.milestonemediaphotography.com. This can be done anytime.

4. Identify an IDX partner — For Phase 5, you’ll need a licensed agent or broker willing to provide MLS access. Start that conversation early.

5. Gather your Rela media — Export or save all your property photos and media from Rela so we can migrate them to your new platform.

Milestone Media & Photography

Premium Real Estate Media for Dallas-Fort Worth

smiles@milestonemediaphoto.com